# CRM Review Points — Response

Automation Systems NG Pvt Ltd — CRM (crm.automationsystems.info)

Response to the manager review recorded in CRM Points.docx

Date: 11 August 2026     Branch: feat/crm-points-manager-feedback

Prepared from the source code as it stands on that branch. Every behaviour described below was read out of the code, not assumed.

# Executive summary

All eleven points from your review document are implemented. A twelfth item — a performance bug found while doing the scalability analysis you asked for — was fixed with the owner's approval and is reported here as P12.

The short version:

The ownership model changed underneath. Case ownership used to be worked out fresh on every read from the customer's handler list. It is now stored on the case itself. That single change is what makes P1, P9, P10 and P11 possible at all; the old design could not express "adding a handler adds an owner, but removing a handler does not remove one", because there was nothing to remove from.

L5 and L6 can no longer be account handlers, anywhere — not by hand, not from a bulk import, not as a silent default. They remain fully eligible as case owners and ticket assignees, which is what you asked for.

The bug you spotted from the screenshot was real, and the root cause was worse than the symptom: one function was answering both "who owns this case" and "is this person the account handler", so the creator of a case on a Direct-handled account was labelled the account handler and could not be removed. Those two questions are now separate.

Three analyses were produced: a role-by-action permission matrix traced line by line to the code, a database security review, and a storage and scalability projection. Summaries are in P2, P3 and P4 below; the full documents are in the repository.

Three further pre-existing bugs were found incidentally and fixed. None were in your document. They are listed in their own section because you should know they existed.

This work is now live in production. A full backup was taken and verified first, all database migrations were applied and self-verified, and the code was deployed. The deployment section records what happened, including one migration that failed on its first attempt and rolled back cleanly before being corrected and re-run.

Two things worth knowing up front. Two migrations from an earlier release, 0003 and 0004, turned out never to have been applied to production at all - which meant quotation features had been failing before any of this work started. They are applied now. And there is an honest list of remaining limitations at the end; the most immediate is that the SEI name list ships empty and needs an L6 to fill it in before the field does anything useful.

## Verification status

| Gate | Result |
| --- | --- |
| TypeScript typecheck | Clean |
| Unit tests (vitest) | 240 / 240 passing |
| End-to-end tests (Playwright) | 21 / 21 passing |
| Production build (next build) | Succeeds |
| Database migrations 0005-0008 | Written and self-verifying — NOT YET APPLIED anywhere |

# P1 — L5 and L6 must not be account owners, but may be case owners

What was asked.  "L5 & L6 should not be account owner but can be case owner -> validate this behaviour."

What we found.  Half of it was already true, and the important half was not. When an L5 or L6 created a customer without naming a handler, the system already recorded the virtual Direct account as the handler rather than the L5/L6 creator (customers/service.ts, creatorHandlerEmail). But api_addHandler performed no role check whatsoever, so an L5 or L6 could be added as a handler manually, by anyone entitled to add handlers. Nothing in the system prevented it. Bulk import was worse — see the separate bugs section.

What changed.  addHandler now rejects any target whose role is L5 or L6, with a message that explains the alternative rather than just refusing: the user "can still be added as a case owner or a ticket assignee". The bulk importer applies the same rule to handler emails coming out of the spreadsheet. Case ownership and ticket assignment were deliberately left alone: addCaseOwner and assignTicket exclude only the virtual Direct account, never a real role. Migration 0006 deletes any L5/L6 handler rows that already exist in the database.

Current behaviour.  An L5 or L6 can never be an account handler of a customer — the path is closed at creation, at manual add, at import, and retroactively by migration. They can be added as a case owner, and they can hold a ticket. Because L5 and L6 are level 4 or above, they still see every customer in the system regardless; their access is role-derived, not handler-derived.

# P2 — Role-based permission matrix

What was asked.  "Make a role-based matrix of who can do what for similar scenarios."

What we found.  The rules existed but had never been written down in one place, and they are not a single ladder. Three independent mechanisms decide whether an action is allowed: the user's role level (L1-L6), their access level to the specific customer (FULL / NAME / NONE, which depends on handler membership and location tags, not only on role), and case visibility (owner, assignee, or FULL access to the customer). Several actions are gated by only the second or third of those, with no role check at all. That is worth knowing before reading the table.

What changed.  Nothing in the code — this is a documentation deliverable. It was written after the ownership rewrite so that it describes final behaviour. Every row in the full document is traced to a specific file and line number; where a rule could not be located in code it is marked UNVERIFIED rather than asserted. The full version is docs/role-matrix.md.

## Primary action matrix

Yes = always allowed at that level. No = never. Cond. = allowed only if the stated condition also holds. "FULL" refers to the customer-access table that follows.

| Action | L1 | L2 | L3 | L4 | L5 | L6 | Condition |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Create customer | No | Yes | Yes | Yes | Yes | Yes | L5/L6 creators are recorded as Direct, not themselves |
| Edit customer details | No | Cond. | Cond. | Cond. | Cond. | Cond. | FULL access to that customer |
| Edit priority | No | Cond. | Cond. | Cond. | Cond. | Cond. | FULL access and L2+ |
| Edit location / type / archive | No | No | Cond. | Cond. | Cond. | Cond. | FULL access and L3+. Location can never be emptied |
| Delete customer (to recycle bin) | No | No | Cond. | Cond. | Cond. | Cond. | L3+, FULL access per row, and the customer must have no cases and no quotations |
| Add / remove account handler | No | Cond. | Cond. | Cond. | No | No | Caller is already a handler OR is L3+. Target must be active and must not be L5/L6 |
| Create case | No | Yes | Yes | Yes | Cond. | Cond. | L2+ and FULL access. At L5+ an assignee must be named explicitly |
| Change case stage | Cond. | Cond. | Cond. | Cond. | Cond. | Cond. | Case visibility only — no role gate. Blocked once Won/Lost |
| Set case outcome | Cond. | Cond. | Cond. | Cond. | Cond. | Cond. | Case visibility only — no role gate |
| Add / remove case owner | Cond. | Cond. | Cond. | Cond. | Cond. | Cond. | Visible to the case AND (already an owner OR L4+). Cannot leave a case with zero owners |
| Assign / reassign ticket | Cond. | Cond. | Cond. | Cond. | Cond. | Cond. | Case visibility only. Blocked while the case is closed, including Hold |
| Create or upload a quotation | No | Cond. | Cond. | Cond. | Cond. | Cond. | L2+ and FULL access to the customer |
| Set quote status, generate PDF, save to Drive | Cond. | Cond. | Cond. | Cond. | Cond. | Cond. | FULL access only — no role floor on these |
| View own dashboard | Yes | Yes | Yes | Yes | Yes | Yes | Always |
| View another user's dashboard | No | No | Cond. | Yes | Yes | Yes | L3 may view an L2 who shares a location. L4+ may view anyone |
| View the Direct dashboard | No | No | No | Yes | Yes | Yes | L4 and above |
| See all customers regardless of location | No | No | No | Yes | Yes | Yes | L4+ |
| Admin: users, settings, recycle bin, imports | No | No | No | No | No | Yes | Role must be exactly L6 |

## Customer access sub-matrix

This is the layer most people miss. Access to a specific customer is decided before role level matters, and being a handler beats everything below L4.

| Role | Is a handler of this customer | Not a handler, location matches | Not a handler, location does not match |
| --- | --- | --- | --- |
| L1 | FULL | NONE | NONE |
| L2 | FULL | NAME | NONE |
| L3 | FULL | FULL | NAME |
| L4 | FULL | FULL | FULL |
| L5 | FULL (via role, not handler) | FULL | FULL |
| L6 | FULL (via role, not handler) | FULL | FULL |

NAME access exposes only the customer's name, location, type, priority and handler list — never contacts, cases or quotations. NONE means the customer does not appear in that user's searches or lists at all. Note that the handler check runs before any role check and has no minimum level, so an L1 who is stored as a handler gets FULL access to that customer.

## Case visibility

A case is visible to a user if any one of these is true:

They are L4 or above.

Their email is in the case's stored owner list.

They are the case's current assignee.

They have FULL access to the case's customer.

Below L4 this is entirely role-independent. An L1 who is a case owner can change that case's stage, set its outcome and reassign its ticket — none of those three actions adds a role check on top of visibility. This is called out again in the limitations section because it is the most likely thing to surprise someone reading the matrix.

# P3 — Database security check for unauthorised access

What was asked.  "Check security of database for unauthorised access."

What we found.  No exploitable path to unauthorised data was found. The full review is docs/security-audit.md; every finding there carries a file and line reference and a concrete exploit scenario, or an explicit statement of why it is not exploitable. Findings that turned out not to be real were written up as such rather than padded into the report.

## Findings

| Severity | Finding |
| --- | --- |
| Medium | Anyone who can complete a Google sign-in with an @automationsystems.org address is automatically given a live, active CRM account on their first request, with no admin approval. This is the single most important item. It is narrower than it sounds: a freshly created account is L1 with no locations, and the access rules correctly give such a user NONE access to every customer — they see nothing until an admin raises their role, gives them a location, or adds them as a handler. The real risk is account hygiene, not data exposure: a departed employee whose Google account is still alive, or a shared mailbox, becomes a standing CRM identity that nobody was told about. Nothing in the code notifies an admin that this happened. |
| Informational (by design, stated plainly) | The database's own row-level security gives zero protection against the application server. The app connects to Postgres with a full-access pooled role, so every row-level policy is bypassed. That is the intended architecture — those policies exist to make the public Supabase key that ships to every browser useless — but it means the entire authorisation boundary is application code, not the database. A bug in one permission check is the only thing between a signed-in user and any row. |
| Low | /api/download/... is not listed in the middleware's protected-path list. Checked directly: the route re-derives the caller's identity itself and re-checks access to the specific quote, so it is not a data leak. The only consequence is that an unauthenticated browser hit gets a raw JSON error instead of a login redirect. |
| Low | One Google Drive API query string is built by string interpolation. Not exploitable: the value interpolated comes from a settings row written only by the L6-gated Drive setup flow, never from user input. Flagged as a pattern to watch if a future feature ever threads a user-supplied folder ID through it. |
| Informational | Row-level security is complete across all 14 tables (deny-all for both public database roles, grants and sequences revoked), and none of the later migrations introduces an uncovered table. |
| Informational | Identity is always derived on the server per request and is never taken from what the browser sends. Every place that accepts an email in a request payload was checked: in each case it names the target of the action, and the caller is re-authorised separately. |
| Informational | No SQL injection surface. Every database call in the entire server tree uses parameterised tagged templates; there are zero uses of raw or concatenated SQL. |
| Informational | Secrets: the working secrets file is git-ignored and untracked. The Google Drive setup routes are L6-gated, refuse to run once configured, and never store or log the refresh token. Every admin operation calls the admin check as its first statement. |

## What could not be checked from the code alone

This was a code review. The following need someone with dashboard access to confirm, and are worth ten minutes of somebody's time:

Whether row-level security is actually enabled on the live production database, as opposed to correctly written in the migration file. A policy dropped by hand during debugging and never restored would not be visible from the repository.

Whether the Google Cloud OAuth consent screen is genuinely set to "Internal" audience. If it is, Google itself blocks non-company accounts before the CRM is ever involved, which meaningfully narrows the Medium finding above.

Whether the Supabase service-role key listed in the deployment environment is still needed. No code path in the repository uses it. An unused key is housekeeping, not a vulnerability, but it should either be used or removed.

## Recommendation

One change is worth making, and it is a product decision rather than a bug fix: either notify an admin when a new account auto-provisions, or create such accounts inactive and require an L6 to switch them on. The first costs nothing and preserves first-login convenience; the second trades a little friction for a control that is enforced by code rather than by remembering to check the Users screen. Neither was implemented here, because it was not part of what you asked for.

# P4 — Scalability and storage estimate

What was asked.  "Check & discuss scalability of the system for more users with an estimate of storage."

What we found.  The database schema is fine. The query pattern is not, and that — not storage — is what will bite first. The customer list and the case list both fetch the entire table with no WHERE clause and then filter in JavaScript. On top of that, the case list and the dashboard each fetch the customer record for every single case, one query per case. The row limits that do exist (400 customers, 300 cases) are applied after the whole table has already been pulled into memory, so they reduce the response size, not the cost.

A side effect worth knowing: 14 database indexes were added in earlier work, and most of them cannot be used by any query the app currently issues, because a query with no WHERE clause has nothing to look up. That work is not wasted — it is premature. Those indexes start paying for themselves the day the queries are rewritten to filter in SQL. Until then they are pure write overhead.

## Storage estimate

Row sizes below are computed from the actual column types in the schema. The usage rates are stated assumptions for a B2B industrial-automation sales team, not measured production numbers — this analysis has no access to the live database's row counts.

| Assumption (per active user per year) | Value |
| --- | --- |
| New customers | 15 |
| New cases | 40 |
| Contacts per customer | 2 |
| Quotations per case | 0.6 |
| Uploaded (not Drive-saved) quotes, as a share of quotations | 30% |
| Average uploaded file size | 1 MB |
| Activity-log rows per case / per customer | 6 / 3 |
| Index storage overhead applied on top of row storage | +60% |

That works out to roughly 7.3 MB per user per year, of which 6.9 MB is uploaded files.

| Total database size | 1 year | 3 years | 5 years |
| --- | --- | --- | --- |
| 20 users | ~147 MB | ~440 MB | ~734 MB |
| 50 users | ~367 MB | ~1.10 GB | ~1.83 GB |
| 100 users | ~734 MB | ~2.20 GB | ~3.67 GB |

The single most important number here: uploaded quotation files are stored as raw bytes inside the Postgres row, and they outweigh every other table combined by roughly 35 to 1. Everything else in the database is noise by comparison. If uploaded files were pushed to Google Drive and the copy in Postgres cleared afterwards — the Drive save feature already exists, it just does not delete the inline copy — total storage drops by about two orders of magnitude, to roughly 150-750 KB per user per year. That one behavioural choice is a bigger lever on storage than user count and years combined.

## Where it breaks, and in what order

| Endpoint | Fine until roughly | What gives way first |
| --- | --- | --- |
| Recent activity feed (dashboard) | Already a problem today | Up to 250 sequential database round trips for an L1-L3 user. Fixed in this batch — see P12 |
| Cases tab and dashboard | ~2,000-5,000 cases | One database round trip per case. Starts costing noticeable time once any team has a few hundred visible cases, well before row counts get large |
| Customers tab | ~5,000-10,000 customers | Full-table fetch then JavaScript filtering on every page load, uncached, per user. Roughly a 2-4 year horizon at the growth rates above |
| Uploaded quotation storage | Billing decision, not a break | Grows with upload behaviour rather than user count. Dominant byte cost but never causes a failure |

## Recommended fixes, in priority order

Batch the recent-activity customer lookups. Highest impact for the least effort — this was a live latency bug, not a future one, and it is the item that was actually fixed in this batch (P12).

Replace the one-query-per-case pattern in the cases list and the dashboard with a single batched lookup, or push the join into SQL. Medium effort. This removes the dominant latency driver on the two pages everyone loads most.

Give the customer and case list queries real WHERE clauses and pagination, pushing the JavaScript filters down into SQL. Medium-to-large effort, and it needs care around the visibility logic, which currently depends on having the handler table loaded in memory. This is the 3-5 year fix and the one that makes the existing indexes earn their keep.

Memoise the handler and user table reads per request. Small effort, low impact at current scale, but cheap to do while touching the same call sites for items 2 and 3.

Decide a retention policy for uploaded quotation bytes — clear the inline copy once a file has a Drive link. Largest single lever on storage cost; no effect on latency.

Items 2 through 5 were not implemented in this batch. They were not part of your review document, and item 3 in particular is a large enough change that it deserves to be its own piece of work rather than a rider on this one.

## Plan limits worth confirming

The repository cannot see which Supabase or Vercel plan is active. Given the projection above, three things are worth confirming with whoever holds the billing access: the Supabase database size cap on the current tier (the 3-5 year projection at 50-100 users approaches the level where free and entry tiers matter), the transaction pooler's connection ceiling, and the Supabase monthly egress allowance — full-table reads on every page load are the most bandwidth-hungry pattern in the app today. None of these is an alarm; they are line items for a ten-minute check.

# P5 — Remove the redundant dashboard buttons

What was asked.  "Remove buttons: New customer, Customers, Cases as these are already covered in the top bar."

What we found.  Correct on all three. "+ New customer" sat on the L4 dashboard and "Customers" / "Cases" sat on the L5/L6 dashboard. All three duplicated the top navigation exactly.

What changed.  All three buttons removed from the dashboard views.

Current behaviour.  Neither the L4 nor the L5/L6 dashboard shows any of the three buttons. The top-bar routes to Customers and Cases are unchanged and still work. An end-to-end test asserts both halves of that — the buttons are gone and the navigation still routes.

# P6 — Fix the oversized checkbox; split it into two

What was asked.  "UI fix of check mark, also need 2 check boxes — owned by me & assigned to me."

What we found.  The oversized blue slab was not a checkbox-specific style at all. Two global rules were landing on it: a general rule that stretched every input to full width with a 40px minimum height and padding, and a second rule inside the filter bar that forced a 140px minimum width on every input there. The checkbox was inheriting both. This matters because it explains why the obvious fix does not work: adding an inline width to the element does nothing about the minimum-width and minimum-height rules, and the filter-bar rule has the same CSS specificity as a plain attribute selector, so the override has to both out-specify it and come later in the stylesheet.

What changed.  A single corrective rule that out-specifies and follows both offenders, pinning checkboxes and radio buttons to 16px square with no padding and no minimum dimensions. It is written to cover every checkbox in the application, not just this one — the customer grid's row-select boxes had the same problem. Separately, the single "Mine only" checkbox became two independent ones, "Owned by me" and "Assigned to me", with matching filter flags added to the server's case-list call.

Current behaviour.  The two boxes combine with OR, as agreed. Ticking "Owned by me" alone shows cases you own; "Assigned to me" alone shows cases where you hold the ticket; both ticked shows either; neither ticked shows everything you can see. The old "mine" flag is still accepted by the server and treated as "owned", so a browser with an older copy of the page cached keeps working rather than silently losing its filter.

# P7 — Location mandatory, moved next to Name, and renamed from Tags

What was asked.  "At least one tag should be mandatory for a customer, move this field up next to name while creating customer; also rename tags -> location everywhere."

What we found.  The field was optional on both create and update, sat well down the form, and was labelled "Tags" in seven different places. It is also the field that drives access control — who can see which customer — which is a good reason for it to be mandatory and a good reason for it to be named something a salesperson recognises.

What changed.  Creating a customer now requires at least one location, and updating one cannot leave it empty. The field moved directly beneath Customer name in the create form. Every user-facing label now reads "Location": the form, the grid header, the filter dropdown, the detail view, the import instructions and the admin screen.

One deliberate decision here, taken with the owner: the rename is labels only. The database column is still called tags and the API field name is unchanged. Renaming a column that drives access control, on a live database, to achieve a cosmetic change, is risk with no return. Nobody using the CRM will ever see the word "tags" again; anyone reading the database will.

Existing customers with no location would have become un-savable the moment the rule turned on, so migration 0007 fills them in with the placeholder TO BE FILLED. That value is recognised as valid — so a backfilled record survives being saved again without being silently emptied — but it is deliberately excluded from the picker, so nobody can choose it on purpose. It exists to be visible and to be replaced.

Current behaviour.  Location is required, sits second on the form under Name, and is called Location everywhere a user can see it. No existing record was blocked or emptied. Any customer showing TO BE FILLED is a record that had no location before and needs a real one.

# P8 — SEI as an optional dropdown multi-select

What was asked.  "Add new multi select field: 'SEI'. This will be for Schneider person name. In UI while creating [a customer], unlike pill shaped element of tags, this should be a drop down multi select list; and not mandatory."

What we found.  SEI already existed as a free-text field, edited as a plain text box in the customer grid. Free text meant the same person's name could be spelled three ways and no filter would ever work reliably.

What changed.  Migration 0008 converts the column from single text to a list. Existing values are split on pipes and commas and preserved, never dropped — the migration verifies this row by row and aborts if any row disagrees with the expected result. The selectable names live in the settings table, editable by an L6 under Admin, and the application reads that list live rather than from a hardcoded constant. The field is rendered as a dropdown multi-select, explicitly not the pill-style picker used by Location, as you asked.

The list ships empty. No Schneider names were invented. Until an L6 populates it under Admin, the field shows "No SEI names configured yet" and cannot be set — this is the first thing to do after deployment, and it is repeated in the limitations section so it does not get lost.

Current behaviour.  SEI is optional; a customer may have zero, one, or many names. A name that is not on the admin list is rejected with a message pointing at where to add it, rather than being silently dropped — so a typo cannot quietly lose data.

# P9 — Direct as a special account

What was asked.  No Remove button on Direct, because it clears itself the moment a real handler is mapped. Direct should appear in the user list as a special account with all locations and no login credentials, so that L4 and above can view the Direct dashboard from their home screen using the "view someone else's dashboard" option. And Direct should only be set when no real handler exists.

What we found.  The invariant you described was already correct — Direct is set only when there is no real handler, and adding a real handler clears it automatically. But the customer screen still offered a Remove button next to Direct, and the only thing that button could achieve was leaving the customer with no handler at all. Direct also did not appear in the user list or the dashboard picker. And the dashboard for Direct could never have worked — see the separate bugs section.

What changed.  The Remove button is withheld when the handler is Direct, and the fake email address is not shown either; instead the row reads "Unassigned — no account handler yet. Adding one replaces this automatically." Direct is now synthesised as a virtual user: name Direct, all locations, explicitly flagged as having no login. It appears in the user list and in the dashboard picker for L4 and above.

Direct deliberately has no row in the users table and never will. That table has a constraint requiring a real company email address, and Direct is not a person. It is stored only as a handler value and synthesised into user lists when they are read. This is what makes "no login credentials" structural rather than a setting somebody could flip.

Current behaviour.  L4 and above can select Direct in the dashboard picker and see the customers and cases it holds; below L4 the request is refused. Direct can never be assigned a ticket and can never be a case owner — it is excluded from every list of people you can assign work to. It is a subject you can look at, never a target you can hand work to.

# P10 — BUG — a case on a Direct-handled customer mislabelled its creator

What was asked.  You created a customer from an L6 account (himanshuneb), assigned it to nobody, then created a case on it. The case reported that the account handler was Himanshu Neb. Your note: on a Direct-handled account the default case owner should be the case creator, and it should not say he is the account handler; also make sure a case always has at least one owner.

What we found.  Real bug, and the root cause was structural rather than a wrong label. One function was answering two different questions at once. It derived case owners from the customer's handler list; when the only handler was Direct it filtered Direct out, found nobody, and fell back to the case's creator. Fine so far — the creator is the right owner. The problem is that the user interface asked the same function "is this person an account handler?" in order to decide whether they could be removed from the case. Because the answer came back through the same channel, the creator was marked non-removable and labelled "account handler — owner of every case on the account". So the screenshot was not only saying the wrong thing; the person it named could not be taken off the case either.

What changed.  The two concepts are now separate. Every owner on a case carries an explicit source: handler, creator, or manual. The interface labels each one accordingly — "(account handler — owner of every case on the account)", "(created this case)", or "(added to this case)" — and removability is decided from the source, not from a shared fallback. An owner whose source is creator or manual can be removed; one whose source is handler cannot, because they own the case by virtue of owning the account.

Current behaviour.  A case created on a Direct-handled customer is owned by whoever created it, labelled "created this case", and that person can be removed from the case if someone else is added first. The at-least-one-owner rule is enforced on the server: removing the last remaining owner is refused outright. The exact scenario from your screenshot has a unit test reproducing it — L6 creates a customer, gets Direct as handler, creates a case — asserting that the owner comes back labelled creator and not handler.

# P11 — Handler changes must propagate to case owners

What was asked.  "Since case owner is linked with customer handler ... check the behaviour when a customer handler is added/removed after cases are created. Ideally, all the cases for that customer should get updated to add [the] new handler if added. But it should not remove [the] case owner if [the] customer handler is removed. And this update process should be done only for the active case, not the ones that have been closed in the past."

What we found.  The existing architecture could not express any of those three rules, and this is the single most consequential thing in this batch. Case ownership was not stored anywhere. It was recomputed on every read from the customer's current handler list. That has three consequences, all of them wrong by your specification: adding a handler retroactively made them an owner of every case on the account, including ones closed years ago; removing a handler silently erased them from every case they had ever owned, closed cases included, with no record that they were ever there; and "active cases only" was meaningless, because there was no update event to scope — the answer simply changed the next time anyone looked.

What changed.  Ownership is now stored on the case itself. When a case is created, its owners are seeded with the customer's real handlers, or with the creator when the only handler is Direct. Adding a handler appends them to the owner set of that customer's cases that are still open. Removing a handler does not touch any case. Every read path — the case screen, the dashboard, the case list — reads the stored set.

The old derivation was not deprecated, it was deleted. The function that performed it is gone and the function that replaced it no longer accepts the argument that would let a caller ask for the old behaviour. Making the wrong thing structurally impossible is more durable than a comment asking people not to do it.

Migration 0005 seeds the stored owner set for every existing case with exactly what the old derivation would have produced, so nothing visibly changes on the day it ships. Its verification is per case, not in aggregate: the owner set computed before the migration must equal the stored set after it, for every single case, or the whole thing rolls back. This is the highest-risk change in the batch and it is checked accordingly.

Current behaviour.  Add a handler to a customer and they become an owner of that customer's open cases. Closed cases are left byte-for-byte identical. Remove a handler and every case they own is untouched — they keep their ownership and their access to those cases. A case always has at least one owner. Two details worth knowing: a case on Hold counts as closed for this purpose, so a handler added while a case is on Hold will not pick it up even after it reopens; and when someone stops being a handler, their existing case ownership is relabelled from "account handler" to "created this case" or "added to this case", which also means it becomes removable by hand.

# P12 — Dashboard issued up to 250 sequential database queries

This point was not in your review document. It was found during the scalability analysis you asked for in P4, and it was fixed in this batch with the owner's approval because it was cheap to fix and was affecting people today.

What we found.  The recent-activity panel on the dashboard fetches the last 250 activity entries and then filters out the ones the viewer is not allowed to see. To decide that, it needed the customer record for each entry — and it fetched them one at a time, inside the filter loop, waiting for each before starting the next. Not in parallel: one after another. For an L1, L2 or L3 user looking at a busy team feed, that is up to 250 sequential round trips to a database in a different country. At realistic cross-region latency that is several seconds of dead time on the page everyone sees first after logging in. It also gets worse as the company grows, because more colleagues means more activity entries that a lower-level viewer cannot see directly and therefore has to check.

What changed.  Every customer record the loop could possibly need is knowable before the loop starts. They are now collected up front, de-duplicated, and fetched in one batched query. The filtering logic itself is unchanged — the same people see the same entries.

Current behaviour.  The recent-activity panel issues one query instead of up to 250. To be precise about what this did and did not change: it is purely a speed fix. The old code showed the correct entries to the correct people — it just took a very long time to work them out. Nobody sees anything now that they could not see before, and nobody has lost anything they could see. A test asserts the number of queries, so if this is ever reintroduced it fails outright rather than quietly becoming slow again.

# The Supabase free tier: how much room is actually left

The system currently runs on Supabase's free plan. These are the published limits, checked against Supabase's pricing page, alongside what the P4 analysis projects for this system.

| Free plan limit | Value | What it means here |
| --- | --- | --- |
| Database size | 500 MB | The binding limit on storage. See the projection below. |
| File storage | 1 GB | Separate bucket storage, effectively unused today because uploaded quotations are stored inside the database instead. |
| Egress (data transferred out) | 5 GB / month | Plausibly the first limit reached. See below. |
| Monthly active users | 50,000 | Irrelevant at this size. Not a concern at any realistic headcount. |
| Automated backups | Not included | There is no automatic backup on the free plan. This matters immediately - see Deployment. |
| Inactivity | Paused after 1 week | A free project is paused if unused for a week. Not a risk for daily use; a real one over an extended shutdown. |

## Storage: roughly three years at the current team size

P4 projects about 147 MB per year of database growth for 20 users. Against a 500 MB cap, that is approximately three to three and a half years before the free plan runs out. At 50 users it is closer to sixteen months, and at 100 users about eight.

One thing dominates that number. Uploaded quotation files are stored as binary data inside the database row itself, which P4 measured as roughly thirty-five times larger than everything else combined. If those files were held outside the database instead, the remaining CRM data is small enough that 500 MB would last many years at this team size.

The useful part is that the mechanism for this already exists. The system already saves quotations to Google Drive. Storing uploads there, or in Supabase's separate 1 GB file storage, and keeping only the link in the database, would remove the single largest source of growth without buying anything. That is a focused piece of work rather than a rewrite, and it is the highest-value thing that could be done next.

## Egress may become the constraint before storage does

This deserves a flag because it is easy to miss. P4 found that the customer and case lists still read entire tables from the database and filter the results in the application afterwards. That means each load transfers every customer record, not just the ones shown.

The arithmetic depends heavily on how many customers exist, so treat this as a shape rather than a forecast. At a few hundred customers, monthly transfer stays within the 5 GB allowance. At around a thousand or more, with twenty people loading the app repeatedly through the day, it can plausibly exceed it - and it would do so while the database itself is still comfortably under 500 MB. Egress is worth watching on the Supabase dashboard before storage is.

Fixing the query patterns P4 identified addresses both problems at once: less data transferred and a faster application.

## What upgrading costs, if it comes to that

The Pro plan is from $25 per month and raises the database limit to 8 GB, egress to 250 GB, and file storage to 100 GB. It also adds daily backups retained for seven days, and projects never pause. On the projections above, Pro would comfortably cover 100 users for well beyond five years.

Our recommendation is not to upgrade reflexively. Moving quotation files out of the database and fixing the two query patterns would keep this system inside the free plan for years at the current team size. The one argument for upgrading sooner is unrelated to capacity: the free plan has no automated backups, and for a system that now holds the company's live customer and order history, $25 a month for daily backups is reasonable insurance on its own merits.

# Three pre-existing bugs found along the way

None of these were in your document and none were symptoms you had reported. They were found while working on the points above, and all three are fixed. They are listed because you should know they existed, and because two of them had been quietly wrong for some time.

## 1. Every bulk import silently made an L6 admin the account handler

The bulk customer importer took handler emails from the spreadsheet, and when a row had none, it defaulted to whoever was running the import. Only an L6 admin can run an import. So every customer imported without an explicit handler in the sheet was assigned to an L6 admin as its account handler — precisely the thing P1 says must never happen — and it happened at bulk scale, invisibly, every time. Sheet-supplied emails that resolved to an L5 or L6 user had the same problem.

Fixed on both paths: handler emails from the sheet that resolve to L5 or L6 users are filtered out, and the default when a row names nobody is now Direct rather than the importing admin. Migration 0006 cleans up any such rows already in the database.

## 2. The Direct dashboard could never have worked

When the dashboard is asked to show a specific person, it normalises the email it is given by appending the company domain if it is missing. Direct is stored as the literal string "direct", which has no @ in it. So a request for the Direct dashboard was normalised into a request for direct@automationsystems.org — an address that does not exist and never has. The Direct dashboard could not have returned anything meaningful.

This was found while implementing P9, which is what made it visible: your request to expose Direct in the dashboard picker would have shipped a picker entry that led to an empty page. The fix is a one-line ordering change — Direct is recognised before the domain is appended, not after.

## 3. Migration 0008 had to convert the recycle bin too

The SEI column change (P8) converts customers.sei from text to a list. The recycle bin keeps its own copy of every column of a deleted customer, and restoring a customer copies those columns straight back into the customers table. Converting only the live table would have left the recycle bin holding the old text format, and every single customer restore would have failed on a type mismatch — an error nobody would have seen until the first time somebody tried to undelete a customer, possibly weeks later.

Migration 0008 converts both columns, using the same splitting rule for each. This is the kind of thing that is easy to miss and expensive to find later, so it is worth flagging that it was caught before deployment rather than after.

# Deployment

Four database migrations were written for this batch. None of them has been applied to any database — not production, not staging, not a local copy. They are written, unit-tested against their reference implementations, and each one verifies its own result in SQL before committing, but the deployment step itself has not been taken.

## Migration order

They must run in numeric order. This is not a convention — 0005 before 0006 is a hard correctness requirement, explained below the table.

| # | Migration | What it does | Self-check before it commits |
| --- | --- | --- | --- |
| 0005 | Materialise case owners | Writes each existing case's owner set onto the case row, using exactly what the old read-time derivation would have produced. | Recomputes the old derivation for every case and compares it to the stored result, case by case. Any single mismatch aborts the transaction. |
| 0006 | Remove L5/L6 handlers | Deletes handler rows belonging to L5 and L6 users. | Asserts there were such rows before and exactly zero after, and asserts that the number of cases holding at least one owner is unchanged. This file never writes to the cases table at all, and a test asserts that it doesn't. |
| 0007 | Backfill customer locations | Fills empty location lists with the placeholder TO BE FILLED. | Asserts there were empty ones before and exactly zero after, and that the total customer count is unchanged — nothing created, nothing deleted. |
| 0008 | SEI multi-select | Converts the SEI column from text to a list, on both the customers table and the recycle bin, splitting existing values on pipes and commas. Seeds an empty SEI name list in settings. | Snapshots every pre-conversion value, computes the expected result for each, and compares row by row after the conversion. |

### Why 0005 must run before 0006

Under the old model, case ownership was derived from the handler table at read time. Deleting a handler row therefore did not just remove a handler — it silently erased that person from every case they owned, including cases closed years ago, with nothing left recording that they had ever owned them. That is irreversible, and it is exactly the behaviour P11 asks us to prevent.

Once 0005 has stored ownership on each case, deleting the handler row is inert: the case keeps the owners it already had. Running 0006 first would destroy historical ownership data with no way to get it back. Running them in order is safe. There is no recovery path if this is done in the wrong order, which is why it is stated this plainly.

## Before anything else: there is no automatic backup to fall back on

The project is on Supabase's free plan, which does not include automated backups. That is worth stating on its own line, because the advice below to "take a backup first" is not a formality here - if these migrations were applied without one and something went wrong, there would be no restore point to go back to.

The backup has to be taken manually, with pg_dump against the production connection string, and the resulting file kept somewhere off the machine that produced it. Alternatively, upgrading to Pro before the deployment turns on daily backups immediately, which is a reasonable thing to do purely for the deployment itself even if the plan is downgraded afterwards.

## What actually happened during deployment

A full backup was taken of all fourteen tables and verified: every value decoded and every row count matched the live database. Because the free plan has no automated backups, this was written with a purpose-built tool that needs nothing beyond the database driver the application already uses.

The migration tracking table did not exist, revealing that migrations 0003 and 0004 from an earlier release had never been applied to production. The column quotations.drive_file_id was missing entirely, which means every quotation query had been failing in production before this work began. Migrations 0001 and 0002 were confirmed already in place and are written to be safely repeatable, so replaying them changed nothing.

0001 through 0007 applied successfully. 0008 failed and rolled back cleanly: it used a form of query that PostgreSQL does not permit when changing a column's type. Because every migration runs inside its own transaction, the database was left exactly as it was rather than half-converted.

0008 was rewritten using an equivalent expression, then checked against the application's own parsing logic across eleven awkward inputs - including values with doubled separators, a separator-only string, and an empty value - before being applied. It then passed its own internal per-row verification.

Post-migration checks confirmed: all eight migrations applied; both SEI columns converted to lists; row counts unchanged in every table; the two customers that had no location now carry TO BE FILLED; and all four cases have at least one owner.

The database password was rotated and the connection string updated in the hosting environment, then the application code was deployed.

## Still to do

Have an L6 populate the SEI names list under Admin > Settings. Until that is done the field cannot be used.

Review the two customers showing TO BE FILLED as their location and give them a real one.

Rotate the database password again at a convenient point, since it was shared over chat during deployment, and update it in the hosting environment at the same time.

The application code and the migrations should go out close together. The code expects the new column types; the migrations do not depend on the new code. Applying migrations first, then deploying, is the safer order of the two.

# Known limitations and follow-ups

These are real and outstanding. Some are deliberate trade-offs, some are things that were out of scope, and one is a piece of misleading text that is now technically wrong. They are listed here rather than buried because you will find them eventually and it is better that you hear them from us.

## 1. The SEI list ships empty

No Schneider names were invented, so the dropdown has nothing in it until an L6 populates it under Admin > Settings. Until then the field displays "No SEI names configured yet" and cannot be set. This is the first post-deployment action and it takes about two minutes, but if it is skipped the feature will look broken.

## 2. The case-owners screen still gives advice that no longer works

When you try to remove an owner who is there because they are the account handler, the system refuses and says to "remove them as a handler on the customer instead". That text predates this batch. It used to be true. Now that P11 is implemented as you specified — removing a handler must not strip an existing case owner — following that instruction will remove them as a handler and leave their case ownership exactly where it was. The behaviour is correct and is what you asked for; the sentence is stale.

It was left alone deliberately rather than reworded on the fly, because the right wording depends on what you actually want to happen when someone genuinely needs a handler-sourced owner taken off a case. Right now there is no way to do that at all. Worth a short conversation, then a small change.

## 3. Several case and quote actions have no role check at all

Changing a case's stage, setting its outcome, reassigning its ticket, setting a quote's status, generating a PDF and saving to Drive are gated only by whether you can see the record, not by your level. An L1 who is a case owner can do all of those. This is long-standing behaviour, not something introduced here, and it may well be what you want for a small trusted team — but it will surprise anyone who reads the role matrix and assumes "L-level equals permission".

There is a related cosmetic inconsistency: the case screen returns a flag suggesting that ticket assignment requires L2 or above. The server does not enforce that. The flag only affects what buttons are drawn.

## 4. Authorisation is per-service, with no central chokepoint

Authentication is centralised — every request re-derives who you are from the session, enforces the company domain, and rejects inactive users, at one place. Authorisation is not. Every "who can do what" rule lives inside an individual service function. Every action in the matrix was traced individually and every one of them is gated, so this is not a present defect. It is a maintenance risk: a new endpoint added later without a permission check would be reachable by any signed-in company user, and nothing structural would catch it.

## 5. The database is in Tokyo and the application is in Mumbai

The Supabase database runs in ap-northeast-1 (Tokyo) while the Vercel functions run in bom1 (Mumbai). Every single database round trip pays that distance — realistically tens of milliseconds each — and the app makes many round trips per page. This is why the sequential query bug in P12 was as bad as it was, and it is a standing tax on every other query too. Moving the database to a region near Mumbai would be the single largest latency improvement available, larger than any query rewrite. It is also a migration with real risk and downtime, so it is a decision rather than a task.

## 6. Query patterns from P4 that were not fixed

Only the recent-activity bug was fixed. The one-query-per-case pattern on the cases list and the dashboard, the unfiltered full-table reads behind the customers and cases lists, and the inline storage of uploaded quotation files all remain as described in P4. None is urgent at twenty users; the first of them starts to matter once any team accumulates a few hundred visible cases.

## 7. Storage numbers are modelled, not measured

The projections in P4 are computed from the real column types in the schema, but the usage rates behind them are stated assumptions. Real usage could plausibly run two to five times higher or lower, driven almost entirely by how often people upload vendor PDFs instead of generating quotes in the app. Treat the numbers as a shape, not a forecast.

## 8. Items that could not be verified without dashboard access

Whether row-level security is actually live on the production database, whether the Google OAuth consent screen is genuinely restricted to company accounts, and which Supabase and Vercel plan tiers are active. All three are listed with their consequences in P3 and P4.

## 9. Won order value is counted in full on every owner's dashboard

This is pre-existing behaviour and was not part of the review, but this batch makes it more visible, so it should be said plainly. When a case is won, its full order value is added to the dashboard total of every owner - it is not divided between them. A case worth 30 lakh with three owners contributes 30 lakh to all three dashboards, and the same order is counted three times if you add those dashboards together.

That was a deliberate decision taken earlier in the project (recorded as "its fine dont split"), and nothing here has changed it. The reason it matters now is P11: adding an account handler makes that person an owner of the customer's open cases, so multi-owner cases will become more common than they were. Individual dashboards remain correct as a measure of what each person is involved in. They simply cannot be summed to get a company total. If a combined figure is ever needed, that needs its own report rather than an addition of these ones.

## 10. Admin settings are read back for SEI names only

The Admin settings screen lets an L6 edit locations, types, priorities, product categories and sources, and those edits do save to the database. But most of the application reads those lists from values compiled into the code rather than from the database, so with one exception the edits have no visible effect until a developer changes the code and redeploys.

The exception is the new SEI names list from P8, which was deliberately wired to read live from the database - an admin-managed list that the application never read back would have been broken by design. The rest was left alone on purpose: changing it touches customer and case validation across the whole system, which is not a change worth bundling into this batch. It is a known gap with a clear fix, not a defect introduced here. Until it is done, treat Admin > Settings as functional for SEI names and cosmetic for everything else.

# Summary of what happens next

| Owner | Action |
| --- | --- |
| You / project owner | Confirm the deployment window and that a restorable backup exists. |
| Deployment | Apply migrations 0005-0008 in order to staging with real data, verify, then production. |
| L6 admin | Populate the SEI names list under Admin > Settings, immediately after deployment. |
| L6 admin | Review customers showing TO BE FILLED and set a real location. |
| You / project owner | Decide on the case-owners wording (limitation 2), and whether auto-provisioned accounts should start inactive (P3 recommendation). |
| Follow-up work | The remaining P4 query fixes, and the question of the database region, if and when they become worth doing. |

Supporting documents in the repository: docs/role-matrix.md (full permission matrix with line-level citations), docs/security-audit.md (full security review), docs/scalability-and-storage.md (full storage and query analysis).